## Slide 1: Final Project CS-250 Dr. Wilson
Daniel Behmer
4/14/2022

## Slide 2: Scrum Roles
Product Owner
  Ensures the team has the resources they need to be successful.
  Communicates with shareholder and client about the development process.
  Works with the Scrum Master to handle the product backlog.
Scrum Master
  “Spearhead” of the operation.
  Hosts daily Scrum meetings.
  Works closely with the product owner for backlog grooming.
  Works to be a leader of the team, helping solve problems as they arise.
Developers/Testers
  Backbone of the operation.
  Responsible for the development of the product.
  Responsible for working out any bugs in the product.
  Responsible for meeting development deadlines.

## Slide 3: Agile Development Phases
Product Backlog
  The Product Owner gets input from the team, executives, customers, and managers.
  The Product Owner and Scrum Master create a prioritized list of what is required (Cobb, 2015).
Sprint Planning Meeting
  The team selects starting from the top as much as it can commit to deliver by the end of the sprint (Cobb, 2015).
Sprint Backlog
  Tasks get broken up and divided amongst the team.
Daily Scrum Meeting
  The team gets together for 15 minutes every day to talk about where they are at in the development process.
  They also explain any impediments experienced, and how they are going to overcome those.
Sprint Review/Retrospective
  The team gets together to talk about what they did well and what they could improve upon
  The team discusses what they will be preparing for, next sprint (Cobb, 2015).

## Slide 4: Waterfall Development
Waterfall development is linear and sequential (Cobb, 2015)
  Agile is much more flexible.
Distinct goals for each development phase
Once a phase is completed and proceeded upon, there is no going back
  Agile corrects this by utilizing user stories, allowing changes and implementing them.

## Slide 5: Development Factors
It is important to remain flexible during development, we would want to choose agile opposed to waterfall
  The utilization of user stories allows having features that would be appreciated and used by the customers.
Communication is key for development
  The use of daily scrum meetings in agile methodology gives the team a chance to help each other when faced with issues.
  It allows for a smoother development process by having a clean and organized product backlog, this is used in the daily scrum meetings as well.
Adaptation is important for the final product
  Having the product owner in communication with the executives and customer, changes can be made smoothly and swiftly.
Remaining adaptable is important
  Agile encourages change and adaptability, while waterfall is much more linear and sequential, making agile superior (Cobb, 2015).

## Slide 6: Works Cited
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.